## Slide 1
DELOITTE · NETSUITE PRACTICE
Staffing Intelligence
Real-time staffing management for a modern consulting practice
March 2026 · Live in production · 25 consultants

## Slide 2
WHAT WE BUILT
A platform that replaces spreadsheets
Built from scratch in 13 sessions — live on Railway, backed by Supabase, powered by Claude AI.
Availability heatmap
Weekly hours by consultant across all projects. Inline editing, no spreadsheets.
Role-based access
4 roles — admin, resource manager, project manager, executive.
Ask Claude (AI)
Natural language queries against live staffing data.
Staffing needs pipeline
Open roles matched to available consultants with AI recommendations.
Utilization dashboard
KPIs, overallocation alerts, rolling-off warnings, top projects.
User management
Invite, activate, deactivate and manage roles from an admin panel.
staffing-app-production.up.railway.app

## Slide 3
WHERE WE ARE
72%
of v1 complete
13
Sessions shipped
30
Issues closed
~29h
To v1 stable
~60h
Phase 2 scope
30 issues shipped across auth, RBAC, heatmap editing, user management, AI integration, and production deploy.

## Slide 4
BUILD PHASES
Four phases from zero to multi-tenant scale
Foundation
Complete
✓ Supabase data layer
✓ Real-time SSE refresh
✓ Railway production deploy
✓ Auth + session management
✓ Row-level security
Core platform
Complete
✓ Availability heatmap
✓ RBAC — 4 roles
✓ User management panel
✓ Staffing needs + AI match
✓ Overview dashboard
V1 stable
In progress · ~29h
· Search + week selector
· Consultant management UI
· Security hardening
· UX polish pass
· UAT sign-off
Phase 2
Planned · ~60h
· Multi-tenant onboarding
· Finance + ops dashboard
· Weekly snapshots
· Extended roles
· Excel export/import
Each phase ships to production — no big-bang release.

## Slide 5
WHAT'S NEXT
Soon queue — v1 stable in ~29h of build time
#120
Wire search input on heatmap
Type a consultant or project name to instantly filter the staffing view.
2h
#121
Wire week selector dropdown
Navigate to any date range from the heatmap header — no page reload.
2h
#126
Consultant management panel
Admin UI to manage billability, capacity, and rate overrides per consultant.
6–8h
#124
Add new assignment from heatmap
Assign a consultant to a project directly from the UI — no database access needed.
3–4h
#123
Session role staleness fix
Role changes take effect immediately without requiring a manual logout.
2h
staffing-app-production.up.railway.app · Session 13 · March 2026