STAFFING INTELLIGENCE

Complete Product Roadmap — Day 1 to Commercial SaaS

March 2026  |  9 Sessions  |  116 GitHub Issues

## Three Horizons

| Horizon | Focus | Status |
| --- | --- | --- |
| Horizon 1 — V1 Internal Pilot | Core platform built and deployed. Live on Railway. Real data, real consultants. | Complete |
| Horizon 2 — Production Hardening | Stability, UAT, tenant onboarding, extended features. Making it ready for paying customers. | In Progress |
| Horizon 3 — Commercial SaaS | Multi-tenant hardening, drag-and-drop UX, predictive AI, go-to-market. 9 epic backlog. | Planned |

# Horizon 1 — V1 Build (Complete)

| Phase | Focus | Session | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1–4 | Foundation Build | 1–2 | Express backend, dark theme design system, 4-tab navigation, availability heatmap with virtual scrolling, Overview dashboard, Needs tab, Ask Claude Q&A, 25 real consultants imported |
| Phase 5 | Core Features | 3 | Resourcing Management UI (#40), AI Recommendations embedded in Needs (#41), SSE auto-refresh (#17), Hybrid Edit Mode merging Manage into Staffing (#77), terminology rename (#84) |
| Phase 6 | Supabase Migration | 4–5 | 10-table schema design (#29), Excel → Supabase import (#30), backend swapped to supabaseReader.js (#31), rates/billable flags/pipeline probability seeded (#32), ExcelJS fully retired |
| Phase 7 | Auth + Deployment | 6–7 | Supabase Auth email/password (#87–93), server-side sessions, JWT with tenant_id claim, RLS tightening on all 9 tables, Railway deployment live (#38), trust proxy + secure cookies |
| Phase 8 | RBAC + User Mgmt | 8 | 4 roles: admin/resource_manager/project_manager/executive (#62), tab gating + API guards, User Management UI invite/role/deactivate (#63), Invited/Deactivated status UI (#101) |
| Phase 9 | UX Redesign | 9 | Always-on inline editing Airtable/Float model (#77), Float/Linear heatmap redesign with row tints + left border accents, horizon-aware bench red, current week column, favicon (#79–81), isBillable bug fix, 11 new GitHub issues (#106–116) |

# Horizon 2 — Production Hardening (In Progress)

| Phase | Focus | Status | Issues |
| --- | --- | --- | --- |
| Phase 10 | Stability + UAT Next session | In Progress | #112 alert→toast, #107 try/catch, #109 isBillable, #105 role gating UAT, #113 reactivate toast |
| Phase 11 | Growth Features 2–3 sessions | In Progress | #96 tenant onboarding, #110 search bar, #111 date range, #102 email verification, #103 password policy, #104 settings styling, #108 bell badge, #114–115 UX polish |
| Phase 12 | Extended Platform 3–4 sessions | Planned | #99 multi-role support, #97 extended roles, #98 finance dashboard, #66 weekly snapshots, #64 Excel import, #106 year-boundary bug, session role staleness fix |

# Horizon 3 — Commercial SaaS (Planned)

Documented on the v2-commercial GitHub branch. Nine epics targeting a go-to-market SaaS product for professional services firms beyond the founding team's direct network.

| Epic | Title | Key Features |
| --- | --- | --- |
| Epic 1 | Core Data Model | PostgreSQL migration, proper relational schema, referential integrity, audit trail on all changes |
| Epic 2 | Enhanced Heatmap | 8-week rolling capacity visualization, demand vs supply overlay, skill shortage highlighting |
| Epic 3 | AI Staffing Engine | Explainability layer, auto-fill suggestions, Fill All Roles capability, chat-to-assign interface |
| Epic 4 | Optimization Engine | Hard constraints (45h, skill match), soft constraints (minimize fragmentation), utilization optimization |
| Epic 5 | Executive Dashboard | Firm-wide utilization % with 8-week trend, demand coverage by pipeline stage, risk alerts |
| Epic 6 | Drag-and-Drop UX | Drag-and-drop staffing interface, hours slider, scenario planning, bulk assignment, undo capability |
| Epic 7 | Governance + Audit | Full audit trail on bookings and AI recommendations, configurable constraint thresholds, compliance |
| Epic 8 | Multi-Tenant SaaS | Hardened multi-tenancy, SSO/SAML, SCIM provisioning, white-label, go-to-market infrastructure |
| Epic 9 | Predictive Layer | Demand forecasting, burnout risk scoring, learning recommendations, CRM + time tracking integration |

## GitHub Issue Summary

| Range | Area | Count | Status |
| --- | --- | --- | --- |
| #1–76 | Foundation, heatmap, features, UX, Excel era | 76 | Closed |
| #77–84 | Edit Mode, SSE, terminology, visual fixes | 8 | Closed |
| #87–93 | Supabase Auth setup | 7 | Closed |
| #96–105 | Tenant onboarding, RBAC UAT, User Management | 10 | In Progress / Planned |
| #106–116 | Bug fixes and enhancements from audit | 11 | Planned |
| Total | All GitHub issues | 116+ | Active backlog |

GitHub: https://github.com/varunprabhakar81/staffing-app

Production: https://staffing-app-production.up.railway.app